Medrelief Integrated ERP – Phase 1 (LIMS, Billing, Basic Finance)

| Attribute | Details |
| --- | --- |
| Document Title | Medrelief Integrated ERP – Phase 1 (LIMS, Billing, Basic Finance) – Product Requirements Document |
| Version | Build-ready (Phase 1) |
| Scope (Phase 1) | LIMS, Billing, Payments, Basic Finance & Daily Reconciliation, Core MDM, Access Control, Report Delivery (WhatsApp/Email) |
| Out of Scope (Phase 1) | Full AR/AP, HR & Payroll, Inventory & Procurement, Incentives, Advanced Analytics |
| Target Delivery | 4 weeks (single dev squad, modular monolith) |
| Tech Stack | Backend: Node.js/Java/.NET; DB: PostgreSQL; Frontend: React/Angular/Vue; Auth: JWT/session-based RBAC |

1. Architectural Principles (Modular Monolith)

1.1 High-Level Architecture

Phase 1 will be implemented as a modular monolith: a single deployable application with clear internal domain boundaries and a single shared PostgreSQL database.

Modules (logical, not separate services in Phase 1):

- LIMS (orders, accession, samples, results)

- Billing & Payments

- Basic Finance & Daily Reconciliation

- Master Data (MDM)

- Auth & RBAC

- Reporting (read-only)

All modules live in a single codebase and database, but respect strict boundaries at code and schema level for future extraction into microservices.

1.2 Modular Monolith Design Rules

- Configuration management: Use two sources only: (1) environment variables for deployment/static secrets (DB/Redis credentials, JWT secret, storage and provider keys), and (2) DB config tables for runtime business configuration (discount limits, rounding rules, allowed payment modes per branch, report retention, duplicate merge rules). Resolution order: branch config → tenant config → code default. Cache resolved config briefly (e.g., 5 minutes) and invalidate on update.

- Caching: Use Redis cache-aside for rate plan resolution, test catalog, configuration, and the RBAC permission matrix. Do not cache mutable payment state or live bill totals during payment. Suggested TTLs: rate plans ~10 min, test catalog ~30 min, config ~5 min, RBAC ~30 min. Invalidation must happen on master/config changes as defined below.

Cache invalidation rules (mandatory)

| Cached object | Cache key pattern | Invalidate when | Action |
| --- | --- | --- | --- |
| Rate plans | rateplan:{tenantId}:* | Rate plan create/update/deactivate; rate-plan-test row change; doctor/organization plan linkage change | Delete all matching tenant keys immediately |
| Test catalog | testcatalog:{tenantId} | Test create/update/deactivate; package update; package-child mapping change | Delete tenant test catalog key |
| Config | config:{tenantId}:* | Tenant config change; branch config change; payment-mode config change; rounding-rule change | Delete tenant/branch config keys |
| RBAC | rbac:{tenantId}:* | Role/permission update; user role reassignment | Delete affected role/user keys |

- Implementation rule: publish invalidation through module service methods only; controllers/repositories must not delete Redis keys directly.

- Engineering conventions: File names use kebab-case; classes use PascalCase; variables/functions use camelCase; DB tables use snake_case with module prefix; columns use snake_case; API routes use kebab-case; enums use PascalCase type with UPPER values; constants use UPPER_SNAKE_CASE.

- Domain packages / namespaces per module (e.g., lims, billing, finance, mdm, auth).

- Each module owns its service layer, repository layer and REST controllers.

- No cross-module repository access; cross-module interactions happen via module service interfaces (internal APIs), not direct DB access into other modules' tables.

- Shared DB but schema-level ownership:

  - Option A: single schema, table naming by module prefix (e.g., lims_accessions, billing_bills).

  - Option B (preferred): multiple schemas per module — lims.*, billing.*, finance.*, mdm.*.

- DTOs for external API contracts; internal entities are not leaked across module boundaries.

1.3 API-First Internal Boundaries

Even in the monolith, every module exposes a versioned internal API (service interface + REST where needed):

- LIMS API (e.g., POST /api/v1/lims/accessions, POST /api/v1/lims/results)

- Billing API (e.g., POST /api/v1/billing/bills, POST /api/v1/billing/payments)

- MDM API (lookup-only for tests, doctors, rate plans from other modules)

- Finance API (e.g., POST /api/v1/finance/daily-close)

These APIs are internal in Phase 1 but must be designed as if they could be called over the network later: consistent request/response models, idempotency where relevant, consistent status codes, error contracts.

Request context

- Required fields: requestId, tenantId, branchId (optional), userId, roleCodes, ipAddress, userAgent.

- The context must be available to middleware, structured logs, audit events, service methods, and background job payloads.

1.4 Shared PostgreSQL DB Design Rules

- Single physical PostgreSQL instance for Phase 1.

- All tables must have:

  - Synthetic primary key (id as UUID or bigint sequence)

  - created_at, created_by, updated_at, updated_by, version (for optimistic locking)

  - branch_id for all transactional records

- Foreign keys enforced at DB level between core relations.

- Use enum-like lookup tables OR CHECK constraints on status columns.

- Hard rules:

  - No module may write directly into another module's tables without going via its service/API.

  - No cross-schema joins in ORM models (joins allowed in reporting/analytics queries only, via separate reporting layer or DB views).

1.4.1 Required DB Indexes (Phase 1)

Phase 1 performance depends on explicit indexes for patient search, bill lookups, accession scans, and payment joins. These indexes must be included in the initial migration set.

Mandatory indexes

CREATE INDEX idx_patients_mobile ON mdm_patients(tenant_id, mobile); CREATE INDEX idx_bills_branch_date ON billing_bills(tenant_id, branch_id, bill_date DESC); CREATE INDEX idx_accession_number ON lims_accessions(tenant_id, accession_number); CREATE INDEX idx_test_orders_accession ON lims_test_orders(tenant_id, accession_id); CREATE INDEX idx_payments_bill ON billing_payments(tenant_id, bill_id);

Recommended supporting indexes

CREATE UNIQUE INDEX ux_patients_patient_code ON mdm_patients(tenant_id, patient_code); CREATE UNIQUE INDEX ux_bills_bill_number ON billing_bills(tenant_id, bill_number); CREATE INDEX idx_visits_patient_created ON lims_visits(tenant_id, patient_id, created_at DESC); CREATE INDEX idx_bills_status_payment_status ON billing_bills(tenant_id, bill_status, payment_status); CREATE INDEX idx_samples_accession ON lims_samples(tenant_id, accession_id); CREATE INDEX idx_results_test_order ON lims_results(tenant_id, test_order_id);

Index usage rules

- All repository queries must include tenant_id first in multi-tenant transactional tables.

- All list APIs must be paginated; indexes are not a substitute for bounded result sets.

- Run EXPLAIN ANALYZE on patient search, bill search, accession scan, shift-close totals, and test worklist queries before production release.

1.5 Event-Lite Approach

Instead of a full event bus, Phase 1 will implement event-lite patterns inside the monolith:

- Domain events persisted to an event outbox table for future integration.

- Critical events only in Phase 1:

  - BillConfirmed – bill locked, accession allowed

  - PaymentReceived – collection logged

  - SampleAccessioned

  - ResultSignedOff

  - DailyBranchCloseCompleted – for finance and reporting

Event consumers are internal handlers registered in the same process.

Background jobs and async processing

- Long-running operations must run via a Redis-backed worker queue inside the monolith.

- Minimum queues: report-generation, report-dispatch-whatsapp, report-dispatch-email, payment-reconciliation, daily-close.

- Jobs must be idempotent and include tenantId, branchId, requestId, and the business entity id in the payload.

- Job failures must not corrupt transactional state (e.g., report generation failure must not change sign-off state).

1.6 Migration Path to Microservices

| Step | Action |
| --- | --- |
| Step 1 – Schema boundary hardening | Keep all tables for a domain in its own schema; prohibit cross-module writes |
| Step 2 – Outbox pattern | Maintain event tables per module that can be polled by future message brokers |
| Step 3 – API hardening | Move internal service interfaces to external REST/gRPC endpoints |
| Step 4 – Data ownership | When a module is extracted, its schema is moved to its own DB; others call its public APIs |

2. UI / UX Design Principles

2.1 Vending-Machine Style UX

- Search-first for existing patients by mobile number with auto-fill.

- Default values for visit type, branch, current date/time, standard payment mode.

- Single-screen Registration + Billing with bill preview always visible.

- Large, high-contrast buttons: "Add Test", "Collect Payment", "Confirm Bill".

- Frequent actions at fixed positions (bottom-right primary CTA, top search bar), no hidden menus.

2.2 Touch-First Interactions

- All primary screens optimized for 13–15 inch touch-enabled devices and tablets.

- Button hit areas ≥ 44×44 px.

- On-screen keypad for numeric fields (age, amount, OTP).

- Minimal free-text fields; rely on dropdowns, quick-pick lists, and autosuggest.

2.3 2–3 Clicks per Core Action

Design guideline targets:

- Create and confirm a simple bill (existing patient, 1–3 tests, cash):

  - Click 1: Search patient by mobile → select.

  - Click 2: Add tests via quick-pick → rate plan auto-applied.

  - Click 3: "Collect Payment" → confirm amount → auto-print bill & accession.

- Accession & label print: triggered automatically on bill confirm.

- Report resend: single "Resend Report" button from bill or patient screen.

2.4 Role-Based Screen Simplification

| Role | Screens Visible | Restricted From |
| --- | --- | --- |
| Receptionist | Registration + Billing + Payment + Basic Patient History | Rate plan config, finance staging, cross-branch reports, employee data |
| Lab Technician | Worklist, Sample Status, Result Entry, QC flags | Financial values, discounts |
| Pathologist | Result review & sign-off, doctor comments, critical values | Billing screens, payment screens, rate plans |
| Center Head | Branch dashboards, reconciliation, override approvals | Other centers, system-level code settings |

2.5 Error-Proof & Constraint-Aware Workflows

- No manual price entry; all prices from rate plans.

- No free-text referring doctor; select from master only.

- Mobile-based deduplication with prominent duplicate alert.

- Mandatory fields visually obvious (asterisk + color), real-time error messages.

- All long operations (report generation, WhatsApp send) are async with toasts and logs.

- Keyboard shortcuts: F2 = New Bill, F4 = Payment.

- Labels in plain language with Hindi helper text where helpful.

3. Phase 1 LIMS & Billing Data Model

3.1 Core Transactional Tables

| Table | Purpose | Key Fields (partial) |
| --- | --- | --- |
| mdm_branches | Branch master | id, code, name, address, gstin, status |
| mdm_patients | Patient master | id, patient_code, full_name, gender, dob, age_years, mobile, email, address, status |
| mdm_doctors | Referring doctor master | id, doctor_code, name, specialty, mobile, linked_rate_plan_id, status |
| mdm_tests | Test catalog | id, test_code, name, department, sample_type, tat_hours, base_mrp, lis_mapping_code, active |
| mdm_packages | Package master (billable bundles) | id, package_code, name, active |
| mdm_package_tests | Package → child test mapping | id, package_id, test_id, active |
| mdm_rate_plans | Rate plan header | id, name, plan_type, priority, effective_from, effective_to, status |
| mdm_rate_plan_tests | Per-test price per plan | id, rate_plan_id, test_id, price, discount_percent, is_package, package_id |
| lims_visits | Patient visit context | id, visit_number, patient_id, branch_id, visit_type, payer_type, referrer_id, created_at |
| billing_bills | Bill header | id, bill_number, visit_id, branch_id, bill_date, gross_amount, discount_amount, net_amount, tax_amount, rounding_adjustment, bill_status, payment_status, payer_type, referrer_id |
| billing_bill_items | Bill line items (tests/packages) | id, bill_id, test_id, item_type (TEST/PACKAGE), parent_bill_item_id (nullable), billing_visible, package_id, quantity, mrp_amount, rate_plan_id, line_discount_amount, final_amount, referral_economic_value |
| billing_payments | Payments collected | id, payment_reference, bill_id, branch_id, mode, amount, instrument_details, upi_rrn, gateway_txn_id, status, received_at, shift_id |
| billing_adjustments | Credit notes and refunds (append-only adjustments on confirmed bills) | id, adjustment_number, bill_id, type (CREDIT_NOTE/REFUND), amount, status (DRAFT/APPROVED/POSTED/VOID), approved_by |
| lims_accessions | Accession per visit/bill | id, accession_number, visit_id, bill_id, branch_id, accession_status, accessioned_at |
| lims_samples | Physical sample tubes | id, accession_id, sample_code, sample_type, collection_time, received_time, sample_status |
| lims_test_orders | Test execution orders | id, accession_id, bill_item_id, test_id, department, sample_id, order_status, assigned_to, started_at, completed_at |
| lims_results | Test results | id, test_order_id, raw_value, unit, reference_range, flag, approved_by, approved_at |
| lims_reports | Report bundles | id, accession_id, report_number, generated_at, signed_off_by, signed_off_at, report_status |
| lims_report_delivery_logs | Delivery audit | id, report_id, channel, target, status, sent_at, failure_reason |

billing_adjustments (DDL)

CREATE TABLE billing_adjustments ( id UUID PRIMARY KEY, tenant_id UUID NOT NULL, branch_id UUID NOT NULL, bill_id UUID NOT NULL REFERENCES billing_bills(id) ON DELETE RESTRICT, adjustment_number VARCHAR(50) NOT NULL, type VARCHAR(20) NOT NULL CHECK (type IN ('CREDIT_NOTE', 'REFUND')), amount NUMERIC(12,2) NOT NULL CHECK (amount > 0), reason_code VARCHAR(50) NOT NULL, remarks TEXT NULL, status VARCHAR(20) NOT NULL CHECK (status IN ('DRAFT', 'APPROVED', 'POSTED', 'VOID')), approved_by UUID NULL, approved_at TIMESTAMPTZ NULL, created_at TIMESTAMPTZ NOT NULL, created_by UUID NOT NULL, updated_at TIMESTAMPTZ NOT NULL, updated_by UUID NOT NULL, version INTEGER NOT NULL DEFAULT 1 );

billing_adjustments (required indexes)

CREATE UNIQUE INDEX ux_billing_adjustments_number ON billing_adjustments(tenant_id, adjustment_number); CREATE INDEX idx_billing_adjustments_bill ON billing_adjustments(tenant_id, bill_id); CREATE INDEX idx_billing_adjustments_type_status ON billing_adjustments(tenant_id, type, status);

3.2 Relationships (ER-Style Description)

- Patient 1–N Visits: mdm_patients.id → lims_visits.patient_id

- Visit 1–1 Bill: one primary bill per visit in Phase 1

- Bill 1–N Bill Items: billing_bills.id → billing_bill_items.bill_id

- Bill 1–N Payments: billing_payments.bill_id (allow partial payments)

- Visit/Bill 1–1 Accession: lims_accessions.visit_id, lims_accessions.bill_id

- Accession 1–N Samples: lims_samples.accession_id

- Accession 1–N Test Orders: lims_test_orders.accession_id

- Test Order 1–1 Result: lims_results.test_order_id

- Accession 1–N Reports: lims_reports.accession_id

- Report 1–N Delivery Logs: lims_report_delivery_logs.report_id

All transactional tables carry branch_id referencing mdm_branches.id.

3.3 Key Constraints

Uniqueness:

- mdm_patients.mobile unique per tenant (soft warning for shared family numbers)

- mdm_doctors.doctor_code, mdm_tests.test_code, mdm_branches.code unique

- billing_bills.bill_number unique per branch

- lims_accessions.accession_number globally unique

Adjustments (credit notes/refunds):

- billing_adjustments.adjustment_number unique per tenant.

- Index (tenant_id, bill_id) to keep bill-level adjustment lookups fast.

- Index (tenant_id, type, status) for finance queues (approval/posting/void).

Foreign Keys (all with ON DELETE RESTRICT):

- lims_visits.patient_id → mdm_patients.id

- billing_bills.visit_id → lims_visits.id

- billing_bill_items.test_id → mdm_tests.id

- billing_bill_items.rate_plan_id → mdm_rate_plans.id

- billing_bills.referrer_id → mdm_doctors.id (nullable)

- billing_payments.bill_id → billing_bills.id

- lims_accessions.bill_id → billing_bills.id

- lims_results.test_order_id → lims_test_orders.id

Status Enums (CHECK constraints):

- bill_status: DRAFT, PENDING_PAYMENT, PARTIALLY_PAID, PAID, CANCELLED, REFUNDED

- payment_status: UNPAID, PARTIALLY_PAID, PAID (bill-level payment completion status). Individual payment attempts/rows track their own statuses (e.g., INITIATED/SUCCESS/FAILED/REVERSED) on payment records.

- accession_status: PENDING, IN_PROGRESS, COMPLETED, CANCELLED

- sample_status: PENDING_COLLECTION, COLLECTED, RECEIVED_AT_LAB, IN_PROCESS, COMPLETED, REJECTED

- report_status: GENERATED, SIGNED_OFF, AMENDED

3.4 Audit Fields & Versioning

All tables except pure lookup tables must include:

- created_at (timestamp with time zone)

- created_by (user id)

- updated_at

- updated_by

- version (integer) – incremented on each update, used for optimistic locking

- source (optional: WEB, MOBILE, BATCH)

3.5 Status Flows

3.5.1 Bill Lifecycle

DRAFT → PENDING_PAYMENT → PAID
                        → PARTIALLY_PAID → PAID
          ↓                ↓
       CANCELLED        CANCELLED (with audit)
                        → REFUNDED (via Credit Note)

- DRAFT: in progress, editable.

- PENDING_PAYMENT: tests selected, amount finalized.

- PAID: payment success triggers BillConfirmed event, accession creation, label print.

- Cancellation: always requires reason code + audit log. Cancellation is allowed only before accession creation; after accession, use adjustment workflows instead (credit note/refund) to preserve audit integrity.

- Credit Note / Refund (post-confirmation): confirmed bills are immutable. Any post-confirmation reduction or money return must be recorded as an append-only row in billing_adjustments with type = CREDIT_NOTE or REFUND.

- Approval: approved_by is mandatory for adjustments above the branch-configured threshold.

- Status: DRAFT → APPROVED → POSTED (or VOID). Posted adjustments must be reflected in finance summaries and audit dashboards.

3.5.2 Sample & Result Lifecycle

Sample: PENDING_COLLECTION → COLLECTED → RECEIVED_AT_LAB → IN_PROCESS → COMPLETED
                                                                        → REJECTED

Test Order: ORDERED → IN_PROCESS → COMPLETED → APPROVED

Report: GENERATED → SIGNED_OFF → AMENDED (new version, old kept)

4. Master Data Model (MDM) – Phase 1

4.1 Master Entities & Ownership

| Master Entity | Key Attributes (partial) | Owning Module | Consumers |
| --- | --- | --- | --- |
| Patient | Demographics, contact, status | LIMS/MDM | LIMS, Billing, Finance, Reporting |
| Doctor / Referrer | Identity, specialty, contact, linked rate plan | Admin/MDM | LIMS, Billing, Finance |
| Organization / Corporate | Name, contact, rate plan, credit limit | Admin/MDM | Billing, Finance |
| Test Catalog | Test metadata, LIS mapping, base MRP | LIMS/MDM | LIMS, Billing, Reporting |
| Rate Plan | Plan header, type, priority, effective dates | Finance/MDM | Billing |
| Rate Plan – Test Mapping | Test-level price per plan | Finance/MDM | Billing |
| Branch | Branch identity, GSTIN, status | Admin/MDM | All modules |
| Employee (basic) | Identity & branch mapping for auth | Auth/MDM | Auth, LIMS, Billing, Finance |

4.2 Ownership Rules

- Each master is owned by a single module; others may read but not write directly.

- Master maintenance screens are restricted to Center Head, Finance Manager, or System Admin as appropriate.

4.3 Versioning Rules (Rate Plans & Tests)

- Rate plans are immutable by time: changes insert new rows with newer effective_from dates; no in-place updates.

- At billing time: system selects the correct plan based on plan_type, priority, and bill date between effective_from and effective_to.

- Tests: changes create a new test with a new code; old test marked INACTIVE.

Rate plan resolution (deterministic): Use strict priority: (1) explicit bill-level override plan (Finance Manager/System Admin only), (2) referrer-linked active plan, (3) organization/corporate active plan, (4) payer-type mapped plan, (5) branch default plan, (6) tenant default MRP plan. Plan must be ACTIVE and effective for billDateTime (effective_from ≤ billDateTime < effective_to; effective_to may be null). If multiple plans match at the same priority: choose highest explicit priority, then latest effective_from, then lowest internal id (tie-breaker). If a test is missing in the resolved plan, fall back down the chain for that test only; if still missing, fall back to tenant MRP for that test. If any tests remain unresolved: reject bill creation with a clear error listing unresolved tests (no silent pricing fallback).

Example (rate plan resolution): Dr X + Corporate Y

Assume the following plans are active on the bill date:

- Dr X linked plan: CBC = 250, FBS = 120.

- Corporate Y linked plan: CBC = 220, FBS = 110.

- Payer type CORPORATE mapped plan: CBC = 230, FBS = 115.

- Branch default plan: CBC = 300, FBS = 140.

- Tenant MRP plan: CBC = 400, FBS = 180.

Scenario: Patient is referred by Dr X, belongs to Corporate Y, payer type is CORPORATE, and selected tests are CBC and FBS.
Resolution: No explicit bill override exists, so the referrer-linked plan for Dr X is evaluated first and wins for tests present in that plan. Therefore CBC = 250 and FBS = 120 from Dr X plan. Corporate/payer/branch/MRP plans are ignored for those tests.

Variant edge case: If Dr X plan had CBC only (no FBS row), then CBC would come from Dr X plan and FBS would fall through to Corporate Y plan because per-test fallback down the priority chain is allowed.

4.4 Validation Rules

| Entity | Validation |
| --- | --- |
| Patient | Mobile: India 10-digit; soft duplicate warning; Age or DOB mandatory |
| Doctor | No duplicate doctor_code; must link to default rate plan if participating in special pricing |
| Rate Plan | At least one mdm_rate_plan_tests row; no overlapping date ranges for same plan name |
| Branch | Unique code and gstin |
| All Masters | Soft delete via status column (ACTIVE/INACTIVE); no physical deletes |

5. Personas

5.1 Receptionist

- Goals: Register patients quickly, generate accurate bills, collect payments without errors or delays, keep queue moving.

- Pain Points: Slow software, manual price entry, bill edits, UPI confusion, long training time, unclear duplicate alerts.

- Tech Comfort: Basic; comfortable with WhatsApp and simple web apps. Learns by doing.

5.2 Phlebotomist

- Goals: Collect samples efficiently (lab or home), ensure correct labeling, minimize recollections.

- Pain Points: Paper forms, unclear patient addresses, lost or unlabeled samples, manual status updates.

- Tech Comfort: Basic smartphone user; moderate comfort with mobile apps.

5.3 Lab Technician

- Goals: Process assigned samples, enter/verify results accurately, meet TAT targets, avoid data entry errors.

- Pain Points: Worklist chaos, unclear priorities, manual result entry across multiple systems, LIS mismatches.

- Tech Comfort: Moderate; comfortable with structured lab software and keyboards.

5.4 Pathologist

- Goals: Review and sign off results efficiently, focus on abnormal/critical cases, maintain medico-legal quality.

- Pain Points: Hunting for abnormal cases, fragmented patient history, manual stamping and signing.

- Tech Comfort: Moderate to high; comfortable with structured UI but not heavy configuration.

5.5 Center Head

- Goals: Monitor branch revenue and TAT, approve discount/refund exceptions, close daily reconciliation, ensure smooth operations.

- Pain Points: No real-time view, manual reconciliation, staff dependency for data access.

- Tech Comfort: Moderate; uses dashboards and Excel regularly.

5.6 Finance Manager

- Goals: Ensure revenue integrity, perform daily reconciliation across modes, export accurate journals to Zoho, manage referral economics.

- Pain Points: Manual Zoho entry, no automated reconciliation, no audit trail for discounts.

- Tech Comfort: High in finance tools; comfortable with complex reports.

6. Persona → Module & Feature Mapping

| Persona | Modules Used | Key Actions | Must NOT Access |
| --- | --- | --- | --- |
| Receptionist | LIMS/Billing (front-office), MDM (read-only), Report Delivery | Patient search & registration, test ordering, bill creation, payment collection, report resend | Rate plan config, finance staging, cross-branch reports, employee data |
| Phlebotomist | LIMS (sample collection), Mobile app | View assigned collections, mark collection, update sample status, patient confirmation | Billing amounts, discounts, finance dashboards, master data edits |
| Lab Technician | LIMS (worklist, results) | View worklist, update sample status, enter results, flag critical values | Billing screens, payment screens, rate plans, finance exports |
| Pathologist | LIMS (result review/sign-off), Reporting | Review results, sign off, amend reports, add clinical notes | Billing/discount edits, reconciliation screens, master admin |
| Center Head | LIMS/Billing (branch-wide), Basic Finance, Reporting | Approve high discounts/refunds, branch dashboards, daily close, exception overrides | System-wide finance, rate plan design for other branches |
| Finance Manager | Finance, MDM (rate plans), Reporting | Configure rate plans, review collections, reconcile UPI/gateway, export to Zoho | Patient-level PHI beyond billing summaries, test result details |

7. End-to-End Workflows

7.1 Patient Registration → Billing → Payment → Accession

Target Time: < 2 minutes for a simple walk-in case.
Screens: New Visit, Unified Registration + Billing, Payment popup, Accession confirmation dialog.

| Step | Action | Screen | Time Target |
| --- | --- | --- | --- |
| 1 | Receptionist clicks “New Visit”; branch pre-selected | Receptionist Dashboard | 5 sec |
| 2 | Search patient by mobile; auto-populate or create new (name, gender, age/DOB, mobile) | Registration screen | 15 sec |
| 3 | Select visit type, referring doctor/organization, payer type (auto-derived) | Registration screen | 10 sec |
| 4 | Add tests/packages via quick-pick or search; rate plan auto-applied | Billing screen | 20–30 sec |
| 5 | Review bill summary (gross, discount, tax, net, rounding); confirm with patient | Bill preview | 10 sec |
| 6 | Click “Collect Payment”; select mode; for UPI generate dynamic QR or enter RRN | Payment popup | 20–30 sec |
| 7 | Payment success → bill locked; BillConfirmed event emitted | System (auto) | < 2 sec |
| 8 | Accession number auto-generated; barcode labels printed | Accession dialog | 5 sec |

Failure Scenarios

- Network loss during UPI: bill stays PENDING_PAYMENT; staff can switch to cash or manual UPI entry.

- Wrong tests before confirm: allowed to edit in DRAFT/PENDING_PAYMENT only.

- Edit after payment: disallowed; use Credit Note/Refund flow.

- Delayed gateway success callback: all external payment attempts require payment_attempt_id + idempotency key; callbacks must be safe to replay. If bill was already closed by another mode, route the callback payment to a finance exception state (do not auto-apply).

- Partial payments: allow multiple payment rows per bill; bill payment_status transitions UNPAID → PARTIALLY_PAID → PAID; emit BillConfirmed only on transition to fully paid unless an approved credit rule allows accession earlier.

7.2 Sample Collection → Lab Processing → Result Entry → Sign-off

Screens: Phlebotomist Collection List (web/mobile), Lab Technician Worklist, Result Entry screen, Pathologist Review & Sign-off screen.

| Step | Action | Time Target |
| --- | --- | --- |
| 1 | Phlebotomist views assigned collections; confirms patient identity (name + mobile/OTP) | — |
| 2 | Collects samples; taps “Collected” → COLLECTED | ≤ 10 sec/sample |
| 3 | Lab technician scans barcode at accession desk → RECEIVED_AT_LAB | ≤ 10 sec |
| 4 | Technician views TAT-prioritized worklist; starts processing → IN_PROCESS | — |
| 5 | Results arrive via LIS or manual entry; derived parameters auto-calculated | — |
| 6 | Pathologist reviews cases (abnormal/critical flagged first); signs off → APPROVED | ≤ 60 sec/panel |
| 7 | ResultSignedOff event emitted; report generated; dispatch queued | Auto |

Failure Scenarios

- Missing/mis-labeled sample: mark REJECTED with reason; system alerts receptionist for recollection.

- Analyzer/LIS downtime: switch to manual result entry; sync later.

- Pathologist disagreement: amend results; previous values kept in audit history.

- Missing/mis-labeled sample: mark REJECTED with reason; system alerts receptionist for recollection.

- Analyzer/LIS downtime: switch to manual result entry; sync later.

- Pathologist disagreement: amend results; previous values kept in audit history.

- Sample rejection → recollection: rejection reason mandatory (e.g., HEMOLYZED, INSUFFICIENT_QTY, LEAKED, MISLABELED). On rejection, create a recollection task and mark impacted tests RECOLLECTION_REQUIRED; MVP default is same accession with a new sample sequence.

- Partial completion: support report states PARTIAL/FINAL/AMENDED in the data model; patient-facing partial release disabled by default.

7.3 Report Delivery (WhatsApp/Email)

| Step | Action | Time Target |
| --- | --- | --- |
| 1 | On sign-off, system auto-generates PDF report | Auto |
| 2 | Send to patient's registered mobile (WhatsApp API) and/or email | ≤ 10 sec |
| 3 | Optionally send doctor copy based on settings | Auto |
| 4 | Log delivery: channel, target, status, timestamp | Auto |
| 5 | Manual resend from bill/visit/report screen if needed | ≤ 15 sec |

Failure Scenarios:

- Invalid contact: dispatch fails → UI prompts staff to correct and resend.

- WhatsApp API outage: retry with backoff; allow email alternative; log failures.

Dispatch retry policy: WhatsApp/email dispatch should retry with exponential backoff (with jitter). After retries are exhausted, mark delivery as FAILED in delivery logs and allow manual resend; do not alter report sign-off state.

Report storage: Store generated PDFs in local disk for dev and S3-compatible object storage for staging/prod (never as DB blobs). Use private storage; access via signed URL or backend proxy after auth + RBAC + tenant/branch checks. Suggested naming: tenants/{tenantId}/branches/{branchId}/reports/{yyyy}/{mm}/{accessionNumber}/{reportVersion}.pdf. Signed links expire (configurable, e.g., 24–72 hours). Retain physical report files per tenant policy (MVP default: 2 years). Amended reports keep prior versions; never overwrite old files.

7.4 Payment → Finance Entry → Daily Reconciliation

| Step | Action | Screen | Time Target |
| --- | --- | --- | --- |
| 1 | Every payment logged in billing_payments with mode, amount, external refs | Auto | — |
| 2 | Cashier opens “Shift Close”; system shows totals by mode for the shift | Shift Close screen | — |
| 3 | Cashier enters physical cash count, UPI dashboard total, POS slips total | Shift Close screen | ≤ 10 min |
| 4 | System computes variance per mode; cashier enters reason if variance exists | Shift Close screen | — |
| 5 | Center Head approves if variance exceeds threshold | Approval workflow | — |
| 6 | Center Head runs “Daily Close”; system freezes all bills/payments; generates branch summary | Daily Close screen | ≤ 15 min |

8. Phase 1 Delivery Plan (4 Weeks)

DevOps baseline: Local dev via Docker Compose (app, postgres, redis, optional Mailhog and MinIO). Use three environments only: dev, staging, prod (separate DB/Redis/storage and credentials). CI/CD stages: lint, unit tests, integration tests, build container, migration dry check, deploy to staging; manual approval for prod. Provide /health/live and /health/ready endpoints; fail startup if DB/Redis unavailable outside dev; run migrations via release pipeline (not app boot) in prod.

8.1 Weekly Plan

| Week | Focus Areas | Key Deliverables |
| --- | --- | --- |
| Week 1 | UX flows, DB schema, auth foundation | Figma flows for all personas; PostgreSQL DDL for core tables; auth & RBAC skeleton; initial seed data for masters. Seed approach: (1) code-based seed scripts for deterministic platform bootstrap data (roles, permissions, payment modes, reason codes, numbering configs, default branch config templates) and (2) CSV imports for tenant-specific operational data (tests, packages, rate plans, rate-plan-test prices, doctors, corporates, branches, users). Week 1 exit criteria: one realistic demo tenant with seeded tests, one default MRP plan, one doctor-linked plan, one corporate plan, and at least one user each for receptionist, pathologist, and finance roles. |
| Week 2 | Billing & patient backend, basic UI | Patient & visit APIs, billing & payment APIs, basic web UI for registration + billing, login & role-based menus, unit tests for domain logic |
| Week 3 | LIMS flows, reporting, payments polish | Accession, samples, worklist, result capture & sign-off, report generation & dispatch, UPI/card/payment flows, daily close & basic finance summaries |
| Week 4 | Testing & hardening | Functional test runs for key workflows, performance checks, bug fixing, deployment pipeline, smoke-test checklist |

8.2 Dependencies

- DB schema and auth frozen by end of Week 1 to avoid rework.

- Seed data mechanism (idempotent seed scripts + validated CSV import) ready by end of Week 1 so end-to-end flows can be exercised from Week 2.

- Test catalog, branch, and minimal rate plan masters ready for testing by mid-Week 2.

- UPI/card integration provider confirmed by start of Week 3.

- WhatsApp/email provider credentials finalized by start of Week 3.

8.3 Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope creep from future phases (HR, Inventory) | Delays Phase 1 delivery | Freeze Phase 1 scope strictly; defer to later phases |
| Unclear UPI/WhatsApp integration details | Blocked payment/report automation | Start with stub services; abstract provider layer; finalize mid-sprint |
| Data model churn | Rework & migration issues | Validate schema with real sample data in Week 1; involve finance & ops stakeholders early |
| Limited QA capacity | Undetected regressions | Automated unit tests for domain logic; manual smoke-test key workflows in Week 4 |

8.4 Critical Path

DB Schema → Billing Engine → LIMS → Report Dispatch is the primary critical path.

- Delays in schema finalization directly delay LIMS and reporting.

- Auth/RBAC and basic UI scaffolding must be ready by early Week 2 to enable parallel front-end and back-end work.

9. API Contract Examples

9.1 Create / Update Patient

Endpoint: POST /api/v1/patients

Request:

{
  "full_name": "Rahul Kumar",
  "gender": "MALE",
  "dob": "1990-05-15",
  "age_years": 34,
  "mobile": "9876543210",
  "email": "rahul@example.com",
  "address": "Madhubani, Bihar",
  "allow_merge_with_existing": true
}

Response (201 Created):

{
  "id": "pat_12345",
  "patient_code": "MR-PAT-00001",
  "full_name": "Rahul Kumar",
  "mobile": "9876543210",
  "status": "ACTIVE"
}

Error (409 Conflict – duplicate mobile):

{
  "error_code": "PATIENT_DUPLICATE_MOBILE",
  "message": "A patient with this mobile already exists.",
  "existing_patient_id": "pat_67890"
}

9.2 Create Bill & Confirm Payment

Endpoint: POST /api/v1/billing/bills

Request:

{
  "branch_id": "br_mdh_01",
  "patient_id": "pat_12345",
  "visit_type": "WALK_IN",
  "payer_type": "SELF",
  "referrer_id": "doc_001",
  "tests": [
    { "test_id": "test_cbc", "quantity": 1 },
    { "test_id": "test_fbs", "quantity": 1 }
  ],
  "manual_discount_percent": 5,
  "discount_reason_code": "SENIOR_CITIZEN",
  "payment": {
    "mode": "UPI",
    "amount": 750.00,
    "initiated_by": "user_001"
  }
}

Response (201 Created):

{
  "bill_id": "bill_1001",
  "bill_number": "MDH-20260401-0001",
  "gross_amount": 800.00,
  "discount_amount": 40.00,
  "net_amount": 760.00,
  "rounding_adjustment": -10.00,
  "final_amount": 750.00,
  "bill_status": "PAID",
  "payment_status": "SUCCESS",
  "accession_number": "ACC-MDH-20260401-0001"
}

9.3 Result Sign-off

Endpoint: POST /api/v1/lims/results/{test_order_id}/sign-off

Request:

{
  "approved_by": "user_path_01",
  "comments": "Normal CBC. No significant abnormality."
}

Response (200 OK):

{
  "test_order_id": "to_56789",
  "status": "APPROVED",
  "approved_at": "2026-04-01T18:32:00+05:30"
}

10. Error Handling Strategy

10.1 API Error Envelope (All Non-2xx Responses)

{
  "error_code": "BILL_INVALID_STATE",
  "message": "Bill cannot be edited after payment is confirmed.",
  "details": {
    "bill_id": "bill_1001",
    "current_status": "PAID"
  },
  "correlation_id": "1f3d8c24-..."
}

- error_code: machine-readable, namespaced by module (PATIENT_*, BILLING_*, LIMS_*, FIN_*)

- message: user-safe summary; no stack traces or internal details

- details: optional structured context

- correlation_id: used to trace logs

10.2 Front-End Error UX

- Inline field errors for validation issues.

- Non-blocking toasts for transient errors (e.g., WhatsApp service down); allow retry.

- Critical failures (e.g., payment captured but bill not updated): clear instruction to user + auto-logged incident.

11. Concurrency & Consistency Handling

11.1 Optimistic Locking

- All critical entities (billing_bills, lims_accessions, lims_results) use version column.

- On update: DB query includes WHERE version = :old_version. If no rows updated → return *_CONFLICT error → front-end reloads entity and prompts user.

11.2 Transactions

- Bill creation, payment, and accession creation wrapped in a single DB transaction.

- For external gateway payments, use saga-like pattern:

  - Create bill in PENDING_PAYMENT

  - Initiate payment (external)

  - On success callback: in a single transaction — mark payment SUCCESS, bill PAID, trigger BillConfirmed event, create accession

11.3 Concurrent Edits – Same Bill

- Application-level edit-session lock: For high-conflict screens (bill edit), add: locked_by_user_id, lock_acquired_at, lock_expires_at (TTL ~ 5 minutes, renewable). UI behavior: first editor gets the lock; other users see a read-only view with “currently edited by …”.

- Hard guardrail: DB-level optimistic locking (version column) remains mandatory; edits failing version checks must return a conflict error and force reload.

- State-based editability: DRAFT editable; PENDING_PAYMENT editable except during live payment attempt; PARTIALLY_PAID limited edits with supervisor approval; PAID and ACCESSIONED not directly editable (only refund/credit note workflows).

- Optional locked_by + lock_expires_at fields on billing_bills.

- Prevent receptionist from editing a bill once payment is initiated.

12. Offline Handling (Basic Fallback)

12.1 Scope

| Scenario | Support Level |
| --- | --- |
| Reception – short network blip (≤ 15 min) | Browser local storage / in-memory queue |
| Phlebotomist (field) | Mobile app offline collection queue, sync on reconnect |
| UPI/gateway payments | Cannot be fully offline; fallback to manual cash entry |

12.2 Design Principles

- Assign temporary local IDs for offline-created records; map to server IDs on sync.

- Maintain offline action queue: create patient/visit/bill, mark sample collected.

- On reconnect: sync actions in sequence; server handles conflicts (e.g., duplicate patient) via defined rules.

13. Logging & Audit Design

13.1 Application Logging

Structured logs (JSON) with mandatory fields:

- timestamp, level, module, action, user_id, branch_id, correlation_id, message

Log levels:

- INFO: normal operations (bill created, sample collected)

- WARN: recoverable issues (duplicate patient detected, retrying WhatsApp)

- ERROR: failed operations requiring support attention

Do not log sensitive fields (full PAN/Aadhaar, full UPI IDs); mask where required.

PII masking: Mask sensitive fields by default in list views (e.g., mobile as 98XXXX3210; email partially masked; address truncated). Show full details only where role permits. Logs must never store full report links, auth tokens, passwords, or raw payment secrets.

13.2 Business Audit Trail

| Entity | Events Audited |
| --- | --- |
| Bills | Creation, discounts applied, status changes, refunds/credit notes |
| Payments | Mode changes, reversals, reconciliation notes |
| Results & Reports | Initial entry, each amendment, sign-off events |
| Masters | Any create/edit/deactivate on patient, doctor, rate plan, test |

Sensitive access logging: Add an access_logs table to record sensitive read actions (patient detail viewed, report downloaded/viewed, refund screen opened, merge attempted). Minimum fields: id, tenant_id, user_id, role_code, action, entity_type, entity_id, branch_id, ip_address, user_agent, viewed_at.

Implementation options:

- Generic audit_logs table: (entity_type, entity_id, action, old_value, new_value, user_id, timestamp)

- Per-entity history tables for high-risk entities (bills, results)

Audit trail is read-only for all users; System Admin can only manage retention policy, not edit entries.

13.3 Monitoring & Alerting (Operational Ownership)

In addition to logs and audit tables, Phase 1 requires clear alert ownership so critical operational failures (payments, report delivery, reconciliation) reach the correct roles quickly.

| Alert | Trigger | Owner | Channel |
| --- | --- | --- | --- |
| Failed payments spike | More than X failed payment attempts in 15 minutes per branch or payment provider | Center Head + Finance Manager + System Admin | Email + WhatsApp internal ops group |
| WhatsApp failures | Delivery failure rate above configured threshold over rolling 30 minutes | Center Head + System Admin | Email + dashboard alert |
| Reconciliation mismatch | Shift close variance above threshold or unresolved mismatch at daily close | Finance Manager + Center Head | Email + in-app blocking alert |

Minimum alert thresholds (defaults)

{ "alerts.payment_failure_spike.count": 10, "alerts.payment_failure_spike.window_minutes": 15, "alerts.whatsapp_failure_rate.percent": 25, "alerts.whatsapp_failure_rate.window_minutes": 30, "alerts.reconciliation_variance.amount": 500 }

- Alert thresholds should live in tenant or branch config (not code constants) because labs vary in volume and tolerance.

- All alerts must include tenant_id, branch_id, time window, metric value, and top affected entity ids so they are actionable.

- Alerts must create an audit/event record so repeated incidents can be reviewed from operational dashboards.

14. Phase 1 Scope Summary (Build-Ready)

Phase 1 delivers a production-usable, revenue-critical core of Medrelief ERP in a modular monolith:

LIMS + Billing (complete):

- Patient registration, visit management, doctor/corporate referrals

- Dynamic pricing via rate plans, controlled discount framework

- Bill creation, payment collection (cash/UPI/card), bill locking

- Accession, barcoding, sample tracking, worklists

- Result capture (LIS/manual), pathologist sign-off

- Automated report generation & WhatsApp/email dispatch

Basic Finance:

- Payment logging by mode

- Shift-level reconciliation & variance capture

- Daily branch close with frozen data and summary reports

Core MDM & RBAC:

- Branch, patient, doctor, test, rate plan masters

- Role-based menus and permissions aligned to all six personas

Non-Functional Foundations:

- Modular monolith with shared PostgreSQL; clear boundaries for future microservices extraction

- Event-lite implementation for five critical domain events

- Optimistic concurrency control, structured error handling, offline fallback

- Structured logging and full business audit trail

ADDENDUM: Production Requirements &amp; Prototype Learnings

PRODUCT VISION: Medrelief is an AI-first diagnostic lab system. Not a traditional LIMS with AI features added. The receptionist scans a prescription; AI reads it. The receptionist speaks; AI fills the form. The lab tech dictates results; AI enters them. Reports auto-generate. WhatsApp delivers them. Every manual entry point is replaced by AI assistance. The UI is kiosk-style (touch-first, mobile-first, vending-machine simplicity). A Siri/Alexa-style AI voice assistant helps every role — receptionist, lab tech, pathologist, center head — complete their tasks by speaking naturally instead of typing. The prototype (v0.6.0) demonstrates this product. The production build implements the same product from scratch with multi-center support, authorization controls, and the additional features documented below.

Added: April 2026. Sections 15–20 below extend the original PRD (sections 1–14) with production additions, new features, and the authorization model. The original sections are unchanged.

The core innovation: AI replaces manual data entry at every stage — prescription OCR at registration, conversational voice assistant for form filling, auto-flagging in the lab, AI-generated reports. The receptionist never types patient details; they scan and confirm.

Source documents: Medrelief-Prototype-Flow.docx (16 mobile screenshots), TimeFlow-Auth-Flow.docx (auth model screenshots), PROTOTYPE-FEEDBACK-ADDITIONS.md (full SQL schemas + open questions).

15. Product Definition (Prototype = Product)

Medrelief is not a traditional LIMS. It is an AI-first lab management system where the core flow is: scan prescription → AI extracts details → confirm → pay → auto-accession → lab processes → AI-assisted result entry → sign-off → auto-generated report → WhatsApp delivery. The v0.6.0 prototype below IS the product — the production system implements the same experience from scratch in a new codebase with production-grade infrastructure.

15.1 The Product (What Was Built and Shipped)

- Backend: Express + TypeScript + Prisma ORM on Render (Neon PostgreSQL, 27+ tables, 5 migrations).

- Frontend: React 19 + Vite + Tailwind 4 PWA on GitHub Pages (mobile-first kiosk, 390×844 viewport).

- AI: Claude Vision for prescription OCR (₹0.08/scan) + Claude Haiku business assistant.

- Payments: Razorpay test sandbox (UPI / Card / Netbanking).

- QR: qrcode (gen) + html5-qrcode (scan) + bwip-js (barcode labels).

- Tests: 37 unit (Vitest) + 48 E2E integration.

15.2 The Core Flow (Scan to Report)

- Registration → prescription OCR → patient verify → test selection → rate plan pricing → payment (Razorpay) → accession auto-creation.

- Lab worklist → sample collection → receive → start processing → result entry (with voice input) → auto-flagging (NORMAL/HIGH/LOW/CRITICAL).

- Pathologist sign-off → report auto-generation → delivery (WhatsApp + Email stubs).

- Center head dashboard with AI assistant, KPIs, daily close.

Stage 1: Login (Receptionist)

Stage 2: Kiosk Home

Stage 3: Capture Prescription (AI OCR)

Stage 4: Verify Patient Details

Stage 5: Select Tests (Rate Plan)

Stage 6: Payment Mode Selection

Stage 7: Razorpay Checkout

Stage 8: Paid Bill + Receipt + Labels

Stage 9: Login (Lab Technician)

Stage 10: Lab Worklist

Stage 11: Sample Collected

Stage 12: Enter Result

Stage 13: Login (Pathologist)

Stage 14: Sign-Off Queue (HIGH flag)

Stage 15: Sign-Off Cleared

Stage 16: Report Viewer + Delivery

15.3 Production-Grade Additions (Same Product, Stronger Foundation)

The production system builds the same product from scratch in a new codebase. The prototype defines WHAT to build; the production architecture defines HOW. Same AI-first UX, same scan-to-report flow, same mobile-first kiosk — but with these production-grade additions:

- Multi-center org hierarchy (Tenant → Region → Center → Sub-center) vs prototype’s single-branch model.

- Full authorization model (4-tier RBAC + approval chains) vs prototype’s flat demo credentials.

- Transaction-level tracking with main status + sub-status vs prototype’s simpler bill/sample/test states.

- Real WhatsApp Business API integration vs prototype’s stub delivery logs.

- Conversational AI voice assistant vs prototype’s per-field voice input buttons.

- In-app report viewer with action bar vs prototype’s direct PDF download.

16. Production Additions

Behavioral requirements to enforce before go-live. These were surfaced during stakeholder review of the prototype.

16.1 Override Discount at Report Collection

Even when an agreed bill amount exists, allow an authorized role to apply a discount — but only before report delivery. After delivery, discounts are locked at the API and UI layer.

16.2 Approval Workflow on Override Discount

No direct bill amendment without approvals. The discount request routes through the configurable approval chain (see Section 19.4). Only the designated approver can commit the change.

16.3 Post-Settlement: Write-Off Only

Once the report is delivered or the bill is settled, the only permitted financial adjustment is a write-off. Discount edits must be blocked. This prevents informal bill amendments that field teams have historically done at pickup.

16.4 Rural / Low-Balance Case

Support a discount-at-pickup path for hardship scenarios (example: ₹450 still pending at report collection). Routed via the same approval workflow as any other override. The system must distinguish this from a standard discount.

16.5 Settlement Rule

A bill is NOT settled until the report is delivered.

Gate all permission checks, workflow locks, and automations on this rule — not on payment completion alone. This is the single source of truth for when a bill transitions from amendable to locked.

17. System Additions (Core Model + Tracking)

17.1 Transaction-Level Identifier

Assign a document_id (or transaction_id) per invoice. Treat each invoice as one transaction — the canonical unit for end-to-end tracking, audits, and reporting.

17.2 Main Status + Sub-Status Model

Every transaction carries a top-level state plus an operational sub-state. Enables fine-grained tracking without proliferating top-level statuses.

Payment Status Taxonomy

- PAYMENT_IN_PROGRESS

- PARTIAL_PAYMENT

- FULL_PAYMENT

- REFUND_IN_PROGRESS / REFUNDED / WRITTEN_OFF (future)

Report Status Tracking

- REPORT_GENERATED

- REPORT_COLLECTED (physical pickup at counter)

- REPORT_DELIVERED (handed to patient)

- REPORT_SENT_WHATSAPP

- REPORT_SENT_EMAIL / REPORT_SENT_SMS / REPORT_DELIVERY_FAILED (as channels expand)

17.3 Document Capture + AI Status View

Every captured document (prescription, bill, report) exposes its complete status flow — payment state, sample state, report state, delivery state — in one consolidated timeline per transaction.

17.4 Auditability on Amendments

Every bill amendment (discount, write-off, override) records: who requested, who approved, what changed, when, why. Surfaced in the document timeline and in a queryable audit log.

18. New Feature Requirements

18.1 Role-Based Notification System

Every role gets notifications scoped to their authorization and responsibilities:

- Receptionist: report ready for collection; payment received; discount approval decisions.

- Lab technician: new sample collected; sample transferred to lab; processing reminders.

- Pathologist: new completed result awaiting sign-off; amendments requested.

- Center head: discount/override approval requests; daily close pending; exceptions (critical flags, failed deliveries).

- Finance manager: reconciliation mismatches; end-of-day close checklist; refund requests.

Channels: in-app push (all), WhatsApp (urgent), email (digests). Escalation path when a role ignores a notification past SLA.

18.2 WhatsApp API Integration (Customer-Facing)

WhatsApp is a delivery channel for patient-facing communication only — not internal staff comms.

- Primary recipient: the registered patient mobile number.

- Additional WhatsApp field on patient or bill: optional secondary number (family member, referring doctor) that overrides or supplements the default.

- Scope in v1: report delivery. Later: appointment reminders, payment receipts.

Provider decision pending: Meta Cloud API direct, Gupshup, AiSensy, or WATI. Template approval pipeline required.

18.3 In-App Report Viewer (Replace PDF-First Download)

When a receptionist clicks Report, the default action opens a system-rendered report view — not a PDF download. From that view:

- Download PDF

- Send via WhatsApp

- Send via Email

- Print label

- Close

Report view reads from the same data model as the PDF renderer (single source of truth). Works offline-tolerant for rural branches.

18.4 Conversational AI Voice Assistant

Replace per-field voice input with a Siri/Bixby/Alexa-style AI assistant available to EVERY role, not just the receptionist. The assistant is always available via a floating mic button on every screen. User taps once; assistant listens and acts:

Example: “Patient name is Ramesh Kumar, age 42, male, mobile 9876543210, referred by Dr. Mithlesh, CBC and lipid profile.”

- Receptionist: “Patient Ramesh Kumar, male, 42, mobile 9876543210, Dr. Mithlesh referred, CBC and lipid profile.”

- Lab tech: “Pooja Jha CBC result 13.5, hemoglobin normal.”

- Pathologist: “Approve Pooja Jha CBC, comment looks normal.”

- Center head: “Show me today’s revenue and pending cases.”

- Speech-to-text → LLM extracts structured fields → populates form → user confirms.

- Language support: Hindi + English + code-switching (Roman Hindi).

- STT provider decision pending: Whisper API, Google Speech-to-Text, Sarvam AI, or Bhashini.

- Tap-to-talk (not wake word) for privacy in public reception areas.

19. Authorization Model + Multi-Center Org Hierarchy

Source: TimeFlow app (ntapp01-d432c.web.app) authorization flow analysis. Patterns cloned and extended for Medrelief’s multi-center diagnostic lab domain.

19.1 Role Hierarchy (4 Tiers)

L0 — Super Admin (Org-wide)

System configuration, org structure, user management, rate plans, global MDM. Spans the entire Medrelief tenant.

L1 — Center Head (Assigned center(s))

Full operational authority within their center. Approves discounts, overrides, daily close. Can be assigned to one or multiple centers.

L2 — Department Lead (Department within center)

Senior lab tech or senior receptionist. Review capability, shift oversight, escalation receiver. Optional tier — skip if center is small.

L3 — Staff (Role-specific within center)

Receptionist, Lab Technician, Phlebotomist, Pathologist, Finance Manager. Fixed permission set scoped to their function.

19.2 Role Switching (Cloned from TimeFlow)

- Profile page shows current active role + Switch Role list of all assigned roles.

- Session-scoped switch — no re-login required.

- Example: Dr. Meena Singh is both Pathologist (L3) and Center Head (L1). When in Center Head mode she sees Admin panel; in Pathologist mode she sees Sign-Off + Worklist only.

- Audit logs always record the role active at time of the action, not just user ID.

Login: Role Selection (Admin/Manager/Employee)

Admin Profile: Role Switch Panel

Admin Panel: Master Data Console

Admin: Users List (Active 13 / Blocked 8)

Admin: User Detail (Role Toggle + Assigned Manager)

Admin: User Detail Expanded (Clients Assignment)

Admin: User Clients + Activities Assignment

Notifications Panel (Role-Scoped)

Manager View: Timesheets (team review)

Manager Profile Badge (no Admin tab)

Employee View: Own Timesheets Only

Employee Profile Badge

Admin View: All Users Timesheets

19.3 Multi-Center Org Hierarchy

Tenant: Medrelief

└ Region: Bihar (optional grouping layer for reporting)

└ Center: Bihar Sharif Main Lab

└ Sub-center: Bihar Sharif Collection Point A, B

└ Center: Madhubani Main Lab

└ Sub-center: Madhubani Collection Point 1, 2

- Centers are the primary operational unit. Each has own users, rate plans, billing, daily close.

- Sub-centers are collection-only or partial-test sites. Samples accessioned under parent center.

- Region is an optional grouping for dashboards and multi-center reports. No functional gating.

- Cross-center access for roving roles (pathologist covering multiple centers, super admin).

- Tenant-level MDM: test catalogs, doctor master, rate plan templates. Centers can override prices but not test definitions.

19.4 Approval Chains

Configurable multi-step approval per action type per center:

- Action types: DISCOUNT_OVERRIDE, WRITE_OFF, BILL_AMENDMENT, REFUND.

- Each chain: ordered steps (e.g., step 1 = Center Head, step 2 = Super Admin for large amounts).

- Request lifecycle: PENDING → APPROVED | REJECTED | EXPIRED.

- Every decision records: who decided, which role was active, comment, timestamp.

19.5 Notification Routing (Role + Scope)

Notifications triggered by domain events and routed by recipient’s role + center assignment:

- Report ready for collection → Receptionist (same center) — in-app, normal priority.

- New sample pending → Lab Tech (same center, same dept) — in-app, normal.

- Result awaiting sign-off → Pathologist (same center) — in-app + push, high.

- Discount override requested → Center Head (same center) — in-app + WhatsApp, high.

- Critical result flag → Pathologist + Center Head — in-app + WhatsApp + push, urgent.

- Daily close pending (past 8 PM) → Center Head + Finance — in-app + WhatsApp, high.

- Payment reconciliation mismatch → Finance (same center) — in-app, high.

19.6 Proposed DB Schema (Key Tables)

Full SQL in PROTOTYPE-FEEDBACK-ADDITIONS.md Section 7.4. Summary of new tables:

- org_tenants, org_regions, org_centers — org hierarchy with center_type (MAIN_LAB | COLLECTION_POINT) and parent_center_id.

- auth_roles — tenant-scoped, level (0–3), permissions JSONB, is_system flag.

- auth_user_assignments — many-to-many-to-many: user ↔ role ↔ center. is_primary for default login role.

- approval_chains, approval_requests, approval_decisions — configurable multi-step approval.

- notifications — role-scoped, multi-channel (IN_APP, WHATSAPP, EMAIL, PUSH), priority levels, read/dismiss.

20. Open Questions &amp; Action Items

20.1 Open Questions

- Discount vs write-off: exact transition point (report delivery? or payment + delivery both?).

- Who initiates override discount at report collection? Who approves? (receptionist → center head likely).

- Settlement definition: is it payment completion, report delivery, or both?

- WhatsApp Business API provider: Meta Cloud API / Gupshup / AiSensy / WATI?

- STT provider for voice assistant: Whisper / Google / Sarvam AI / Bhashini?

- Is WhatsApp-sent sufficient or need SMS, email, re-send, failed-delivery states?

- Report viewer: 1 responsive template or separate mobile + desktop?

- Region layer: mandatory or optional for initial rollout?

- Department Lead (L2) tier: include from day 1 or defer to post-launch?

20.2 Action Items

- Create document_id + transaction model for invoice-level tracking.

- Design main-status + sub-status flow (payment, sample, report).

- Draft override-discount-at-pickup workflow: trigger → approval → apply → audit.

- Build org hierarchy tables (org_tenants, org_regions, org_centers).

- Build auth model tables (auth_roles, auth_user_assignments) + seed data.

- Build approval chain tables + REST API endpoints.

- Build notification system (domain events → routing rules → multi-channel delivery).

- Integrate WhatsApp Business API for report delivery.

- Replace per-field voice input with conversational AI assistant.

- Build in-app report viewer with action bar (PDF / WhatsApp / Email / Print / Close).

20.3 Document History

- v2.1 (original) — Sections 1–14. Phase 1 LIMS, Billing, Basic Finance PRD.

- v3.0 (this version) — Sections 15–20 added. Prototype learnings, production additions, authorization model, new features.

- Source files preserved intact: Medrelief_ERP_PRD_v2.1-Phase-1.docx, Medrelief-Prototype-Flow.docx, PROTOTYPE-FEEDBACK-ADDITIONS.md.

21. Decisions Log and Known Gaps

Added 17 April 2026 after critical review of PRD v3.0. This section logs binding decisions made during review and tracks known gaps that must be resolved before or during implementation. Production build should NOT begin work on items marked as open gaps until they are decided.

21.1 Decisions Locked (Binding)

DECISION-01: Registration Entry Point = Scan Prescription First

Primary CTA on New Visit screen is Scan Prescription. Mobile Search is secondary, visible but smaller. Falls back to mobile search when prescription capture is skipped or AI confidence is low. This overrides PRD Section 7.1 Step 1 (which said search first).

- Primary button: Scan Prescription (large, top).

- Secondary button: Search by Mobile (smaller, below).

- Fallback chain: Scan AI-fails -> Manual Entry -> Search by Mobile for existing patient dedup.

DECISION-02: Role Model = Super Admin + System Admin + 6 Personas

Super Admin and System Admin are separate roles with different scopes. This extends Section 5 and Section 19.1 rather than replacing them.

- Super Admin (Noshtek-wide): Future-proof for multi-tenant. One or two Noshtek employees only. Can manage any tenant's config.

- System Admin (Medrelief tenant-scoped): Manages Medrelief tenant config, users across all centers, rate plan templates, MDM.

- Center Head (assigned centers): Operational authority within their assigned center(s).

- 6 original personas (Receptionist, Phlebotomist, Lab Tech, Pathologist, Finance Manager, and Center Head) remain. These are L2/L3 roles in the new hierarchy.

- Department Lead (L2) stays optional per Section 19.1 - enable per center.

DECISION-03: Status Model = Main + Sub-Status (recommended default)

Status decision deferred by stakeholder during review. Implementation default: keep original enums as main_status, add sub_status column for the new taxonomy. Revisit after 2 weeks of production data.

- billing_bills.bill_status remains: DRAFT, PENDING_PAYMENT, PARTIALLY_PAID, PAID, CANCELLED, REFUNDED.

- billing_bills.payment_sub_status (new): PAYMENT_IN_PROGRESS, PARTIAL_PAYMENT, FULL_PAYMENT, REFUND_IN_PROGRESS, REFUNDED, WRITTEN_OFF.

- lims_reports.report_status remains: GENERATED, SIGNED_OFF, AMENDED.

- lims_reports.delivery_sub_status (new): REPORT_COLLECTED, REPORT_DELIVERED, REPORT_SENT_WHATSAPP, REPORT_SENT_EMAIL, REPORT_SENT_SMS, REPORT_DELIVERY_FAILED.

- Main status transitions trigger domain events. Sub-status transitions are operational and do not emit events.

DECISION-04: Settlement Rule = On Report Delivered (recommended default)

Settlement decision deferred by stakeholder. Implementation default: bill is locked from edits only when report is delivered, not when payment completes. Enables discount-at-pickup scenario. Revisit after ops feedback from rollout.

- Add to billing_bills: is_settled BOOLEAN DEFAULT false, settled_at TIMESTAMPTZ NULL.

- is_settled flips to true when lims_reports.delivery_sub_status transitions to REPORT_DELIVERED (or any successful channel dispatch).

- UI rule: show Apply Discount action only when is_settled = false AND bill_status IN (PAID, PARTIALLY_PAID).

- API rule: reject discount endpoint with 422 when is_settled = true. Return BILL_ALREADY_SETTLED error_code.

21.2 Known Gaps - Must Resolve Before Code

GAP-01: mdm_branches vs org_centers Relationship

Section 3.1 uses mdm_branches with branch_id on every transactional table. Section 19 introduces org_centers, org_regions, org_tenants. Both cannot coexist without conflict.

- Recommendation: org_centers replaces mdm_branches. Rename branch_id to center_id everywhere. Provide migration SQL.

- Sub-centers (collection points) get their own center_id but parent_center_id points to the main lab. Samples accessioned against parent center.

- Before implementation: confirm with stakeholder that mdm_branches is retired and center_id is the canonical foreign key. - OK

DECISION-05: WhatsApp Scope = Patient-Facing Only

Resolved 17 April 2026. WhatsApp Business API is patient-facing only. Internal staff notifications use in-app push only for Phase 1. SMS and email escalation paths are deferred to Phase 1.5 or later based on operational feedback. Sections 18.1 and 19.5 are amended accordingly.

- WhatsApp is for patient-facing communication only: report delivery, appointment reminders, payment receipts. Meta Cloud API direct or via provider (Gupshup/AiSensy/WATI, provider TBD per GAP-05 in 21.3).

- Internal urgent alerts (discount override, critical result, reconciliation mismatch, daily close pending) use in-app push only for Phase 1.

- Section 18.1 notification channels simplified to: in-app push only for internal staff. WhatsApp removed from internal comms. SMS and email defer to later phase. – RESET PASSWORD for only customers whatsapp otp, ok reseah this more

GAP-03: AI Failure and Fallback Modes

AI is the core differentiator, but no failure spec exists. Medical domain needs explicit fallback paths.

- Required per AI-assisted screen: manual entry always reachable in one tap, even when AI is working.

- OCR confidence below threshold (default 0.7): force manual review with pre-filled low-confidence fields highlighted.

- Voice assistant: always show transcript before submit. User confirms before form is populated.

- AI service down (Anthropic outage): degrade to pure manual entry with a banner. Bill creation must not block on AI.

- Log every AI response with confidence scores in an ai_interactions table for audit and quality review. – fallback is manual - OK

GAP-04: DPDP Act 2023 Compliance Plan

Patient medical data is sensitive personal data under India's DPDP Act. Current architecture sends data to Anthropic (US-based) and stores in Neon PostgreSQL (region unspecified).

- Confirm Neon database region. Recommend ap-south-1 (Mumbai) or in-west (Hyderabad if available).

- Capture explicit patient consent for AI processing at registration (checkbox + date + signature/OTP).

- Document data processor agreement with Anthropic if they are the AI provider.

- Implement right to erasure API (delete patient + cascade to visits, bills, reports). Retain audit records per regulatory minimum.

- Document data retention policy: reports 2 years minimum, patient records 7 years for medical records per ICMR guidelines. – FLEXIBLITY OF MODEL SHOULD BE ANY API which is compliant

GAP-05: AI Cost Projection and Budget

Prototype costs ~Rs 0.08 per OCR scan. At 60 visits/day across 2 centers plus voice STT and AI assistant usage, monthly cost is non-trivial. No budget defined in PRD.

- Estimate: 60 visits/day x 2 centers x 30 days x Rs 0.08 = Rs 288/month on prescription OCR alone.

- Plus: AI assistant chat (unknown volume), voice STT (Rs 0.50-2 per minute depending on provider), report generation LLM calls.

- Add: ai_cost_log table tracking each call's provider, tokens, cost. Daily report to System Admin.

- Set per-tenant monthly AI budget (config). Soft-fail at 80% (warn), hard-fail at 100% (require approval to exceed). – gatekeepers like android voice, Bixby, Siri

GAP-06: Notification Preferences Per User

Section 19.5 specifies routing but no per-user opt-out or channel preference. Notification fatigue will occur without preferences.

- Add user_notification_preferences table: user_id, event_type, channel, enabled, quiet_hours_start, quiet_hours_end.

- Defaults come from role-based templates (Receptionist: all in-app, critical WhatsApp).

- User can opt out of non-critical channels (in-app cannot be disabled for urgent or critical priority). - OK

GAP-08: SLA Definitions Missing

PRD sets performance targets (2 min registration, 60 sec sign-off) but no system SLA or escalation rules for pending approvals.

- Discount approval SLA: 15 minutes initial, auto-escalate to Super Admin if pending > 30 minutes.

- Report delivery SLA: 10 minutes after sign-off for WhatsApp (patient). If failed, auto-retry with exponential backoff, escalate via in-app push to Center Head after 3 failed attempts.

- Critical result notification SLA: 5 minutes. If not acknowledged by Pathologist within 5 min, escalate via in-app push to Center Head. – Any approvals pending there should be an SLA, WITHIN 5 MINS FOR DISCOUNTS , AND COMMISIONS FOR A DAY OR 2.

21.3 Deferred Items (Explicit)

- Department Lead (L2) tier: defer to Phase 1.5. Ship Phase 1 with L0/L1/L3 only.

- Region layer: optional in schema. Populate during onboarding only if the tenant has > 5 centers or multiple states.

- STT provider selection (Whisper vs Google vs Sarvam vs Bhashini): decide after prototype-to-production STT accuracy test with 50 Hindi + 50 English + 50 code-mixed samples.

- WhatsApp Business API provider (Meta Cloud vs Gupshup vs AiSensy vs WATI): decide after cost comparison and template approval SLA test with each.

21.4 Review and Sign-Off

This decisions log must be reviewed and signed off by the following before implementation begins:

- Khalid Shaikh (Product Owner) - all 4 decisions + 8 gaps.

- Mithlesh Jha (Business Owner) - settlement rule, AI cost budget.

- Technical review by Claude - schema migration plan for mdm_branches to org_centers, AI cost tracking implementation.

Saturday review (next scheduled): walk through GAP-01 (branches to centers migration) and GAP-04 (DPDP compliance) with stakeholder. Lock before Monday code start. DECISION-05 (WhatsApp scope) is resolved.

22. Saturday Review Decisions and Engineering Methodology

Added 18 April 2026 after review call between Khalid Shaikh and Mithlesh Jha. This section supersedes open items in Section 21.2 that were resolved during the call, adds new binding decisions (DECISION-06 through DECISION-13), and establishes the engineering methodology for the production build.

22.1 Engineering Methodology (binding)

These are how we work across every phase and every feature. Not optional.

22.1.1 Eval-Driven Development

- Derive eval test cases directly from requirements, before writing code.

- Code is written to pass evals. Not the other way around.

- Requirements without evals are not ready to implement.

22.1.2 Two Artifacts, Co-Located

- Product requirement and test requirement are separate files, same folder, paired.

- Folder convention: docs/prod-plan/NN-feature.req.md and docs/prod-plan/NN-feature.eval.md.

- Traceability: every requirement line is referenced by one or more eval cases. Every eval case references its requirement line.

22.1.3 Complete Eval Coverage

Every feature eval file must have at least one case in each category below. If a category does not apply, state "N/A - reason" explicitly. No silent skipping.

- Happy path.

- Edge cases (empty, maximum, boundary).

- Error cases (DB failure, external service failure, concurrency).

- Security (auth, injection, cross-tenant leak, PII in logs).

- Performance (latency targets, pagination).

- Accessibility (keyboard, screen reader, touch targets).

- AI-specific (low confidence, AI down, wrong output, cost logging, budget enforcement, PII in prompts) - mandatory if feature uses AI.

22.1.4 Multi-Model Maker-Checker (Claude Models Only)

Maker and checker use different Claude models from the same family - not different LLM vendors. Same model with same context produces same blind spots.

- Opus 4 - strategic reviewer. Requirements gap-hunting, architecture critique, business logic review, post-implementation audit.

- Sonnet 4 - implementer. Drafts requirements, writes code, writes evals, runs most reviews.

- Haiku 4.5 - fast verifier. CI, sanity checks, traceability, session checkpoints.

Full workflow matrix in docs/EVAL-STRATEGY.md.

22.1.5 Evidence-First Debugging

- When anything fails: capture full output plus screenshot and share immediately. No summarizing or guessing.

- Applies to local dev, staging, and production incidents.

22.1.6 Defer Non-Essential Work

- Core deliverables first: requirements + evals + minimum feature slice.

- Do not build fallbacks, preferences UI, advanced reports until core scan-to-report flow works end-to-end.

22.2 New Locked Decisions

DECISION-06: org_centers replaces mdm_branches

Resolves GAP-01 from Section 21.2. All transactional tables use center_id instead of branch_id.

- Sub-centers (collection points) get their own center_id with parent_center_id pointing to main lab.

- Samples accessioned against parent center.

- Migration SQL written alongside the schema changes.

DECISION-07: AI Failure = Manual Fallback, Always

Resolves GAP-03. Every AI-assisted screen has manual entry reachable in one tap, always visible.

- OCR confidence below 0.7 forces manual review with low-confidence fields highlighted.

- Voice assistant always shows transcript before form population. User confirms explicitly.

- AI service outage degrades to pure manual entry with a banner. Bill creation never blocks on AI.

- ai_interactions audit table logs every AI call with provider, tokens, confidence, cost, latency.

DECISION-08: Per-User Notification Preferences

Resolves GAP-06. user_notification_preferences table with opt-out per channel, quiet hours, role-based defaults.

- Table columns: user_id, event_type, channel, enabled, quiet_hours_start, quiet_hours_end.

- Role-based default templates seeded on user creation.

- In-app notifications for urgent or critical priority cannot be disabled.

- Non-critical channels (WhatsApp escalation, email) can be opted out per user.

DECISION-09: AI Provider Abstraction Mandatory

Extends GAP-04 (DPDP compliance). Build provider-agnostic interfaces from day 1 for LLM, Vision OCR, Speech-to-Text.

- Any DPDP-compliant API can be swapped in via config.

- No hardcoded Anthropic SDK outside the provider adapter layer.

- Pre-integrate Anthropic (current) + OpenAI (backup). Other providers added as compliance verified.

DECISION-10: Device-Native Voice

Extends GAP-05. Use device-native voice assistants as gatekeepers. No custom STT server integration for Phase 1.

- Android: Google Assistant or Gboard voice input.

- iOS: Siri or iOS keyboard dictation.

- Samsung: Bixby.

- User taps form field, device OS handles voice to text, we receive plain text.

- Claude LLM extracts structured fields from typed or dictated text (not from audio).

- Future option: add server-side STT (Whisper, Google, Sarvam, Bhashini) if accuracy complaints arise. Not Phase 1.

DECISION-11: WhatsApp Scope Revised (supersedes DECISION-05)

Reverses DECISION-05. WhatsApp is used for both patients and internal staff, with clear channel separation by event type.

Customer (patient) channel:

- Report delivery: primary channel. WhatsApp utility template (approximately Rs 0.11 per message).

- Appointment reminders (Phase 2): WhatsApp utility.

Internal staff channels:

- Login plus password reset: WhatsApp OTP via authentication template (Rs 0.145 per message).

- Normal notifications: in-app push only.

- Escalation for unread priority notifications past SLA: WhatsApp reminder to the assigned user.

- Critical alerts not acknowledged in-app within SLA: WhatsApp escalation.

Patient fallback chain when patient has no WhatsApp:

- Step 1: system prompts receptionist - "Send report to alternate WhatsApp number?" (family member, referring doctor).

- Step 2: receptionist enters alternate number, WhatsApp delivery attempted.

- Step 3: if alternate also fails or no alternate provided, SMS fallback via DECISION-12.

DECISION-12: SMS Provider

Primary: MSG91 - DLT-compliant, medical-grade reliability, approximately Rs 0.15 to Rs 0.20 per SMS. Backup: Fast2SMS - Rs 0.11 per SMS starting, for cost arbitrage.

- Both providers behind the same sms-provider interface (DECISION-09 principle).

- SMS is used for OTP fallback and report delivery fallback when WhatsApp is unavailable.

- Internal staff alerts do NOT use SMS in Phase 1 (deferred to Phase 1.5).

DECISION-13: SLA and Escalation

Resolves GAP-08. Each SLA lives in config tables (tenant-overridable), not hardcoded.

- Discount approval SLA: 5 minutes. Auto-escalate via in-app push plus WhatsApp to next-level approver after 5 minutes.

- Commission approval SLA (Phase 2): 1 to 2 business days. Auto-reminder at day 1, escalate at day 2.

- Report delivery SLA: 10 minutes after sign-off for WhatsApp. Auto-retry with exponential backoff. Escalate to Center Head via in-app plus WhatsApp after 3 failed attempts.

- Critical result notification SLA: 5 minutes. Escalate to Center Head via in-app plus WhatsApp if not acknowledged by Pathologist within 5 minutes.

22.3 Research Pending (non-blocking)

- Patient portal (Phase 1.5 or later) - whether patients get logins to view past reports.

- B2B portal - whether referring doctors and corporate HR get logins.

- If yes to either: verify that WhatsApp authentication template works for their login OTP flow given the strict content restriction (OTP code only, no branding).

22.4 WhatsApp and SMS Cost Model (reference)

- WhatsApp Utility (report ready, delivered, reminder): Rs 0.11 to Rs 0.145 per message. Requires pre-approved template.

- WhatsApp Authentication (OTP for internal staff login or reset): Rs 0.145 per message. Strict template - OTP code only.

- WhatsApp Service (user-initiated replies within 24 hours): FREE.

- SMS OTP via MSG91: Rs 0.15 to Rs 0.20 per SMS. DLT-compliant.

- SMS OTP via Fast2SMS: Rs 0.11 per SMS starting. DLT-compliant.

Estimated monthly cost per center:

- Report delivery: 60 per day x Rs 0.11 = approximately Rs 198 per month.

- Internal alerts (escalation only): approximately 20 per day x Rs 0.11 = approximately Rs 66 per month.

- Staff OTP (logins + resets): approximately 30 per month x Rs 0.145 = approximately Rs 4.35 per month.

- Total approximately Rs 270 per month per center. Two centers approximately Rs 540 per month.

- SMS fallback usage estimated at 15 percent of volume: approximately Rs 100 per month additional.

22.5 Requirements and Evals Folder Structure

All production feature plans live in docs/prod-plan/ with paired requirement and eval files per feature.

- Naming: NN-feature-slug.req.md and NN-feature-slug.eval.md.

- NN is a two-digit number reflecting build order.

- Both files go in the same folder and move together.

- Templates at docs/prod-plan/00-template.req.md and 00-template.eval.md.

- Full structure documented in docs/prod-plan/README.md.

- Full workflow documented in docs/EVAL-STRATEGY.md.

22.6 Status of Open Gaps from Section 21.2

- GAP-01 (mdm_branches vs org_centers): RESOLVED by DECISION-06.

- GAP-03 (AI failure modes): RESOLVED by DECISION-07.

- GAP-04 (DPDP compliance): PARTIALLY RESOLVED by DECISION-09. Remaining items (Neon region confirmation, patient consent capture UI, right to erasure API, retention policy doc) will be tracked as features in docs/prod-plan/.

- GAP-05 (AI cost budget): PARTIALLY RESOLVED by DECISION-10 (device voice eliminates STT cost). Remaining items (ai_cost_log, budget enforcement) tracked as feature 93-ai-cost-tracking.

- GAP-06 (notification preferences): RESOLVED by DECISION-08.

- GAP-08 (SLAs): RESOLVED by DECISION-13.

22.7 Next Steps

- Draft the first feature pair (01-scan-registration) as a working example of the workflow.

- Update docs/CLAUDE-PRODUCTION.md with DECISION-06 through DECISION-13 plus methodology.

- Spin up new production repo on remote dev machine.

- Copy docs/prod-plan, docs/EVAL-STRATEGY.md, docs/PRD-SATURDAY-DECISIONS.md, and docs/CLAUDE-PRODUCTION.md into the new repo.

- Begin code on first feature once its evals are signed off.

22.8 Document History

- v2.1 (April 2026 original) - Sections 1 through 14. Phase 1 LIMS, Billing, Basic Finance PRD.

- v3.0 (April 2026) - Sections 15 through 21 added. Prototype learnings, production additions, authorization model, initial decisions log.

- v3.1 (18 April 2026, this version) - Section 22 added. Saturday review decisions (DECISION-06 through DECISION-13), engineering methodology, folder structure, open gap resolutions.

- Companion documents: docs/PRD-SATURDAY-DECISIONS.md (same content in markdown), docs/EVAL-STRATEGY.md (multi-model maker-checker workflow), docs/prod-plan/ (requirement and eval templates + actual feature plans), docs/CLAUDE-PRODUCTION.md (Claude instructions template for new production repo).

23. Patient and B2B Portals + WhatsApp Template Strategy

Added 20 April 2026 after post-Saturday scope review. Both portals are now in Phase 1 scope. WhatsApp template strategy refined to allow branding via Utility category.

23.1 Scope Expansion

Previously listed in Section 22.3 as research-pending. Resolved: both portals are IN Phase 1. This extends the original Section 14 scope summary.

- Patient portal: patients log in to view past reports, download PDFs, manage contact and WhatsApp preferences, revoke B2B access consent.

- B2B portal: referring doctors and corporate HR log in to view reports for patients they referred (with consent), pending cases dashboard, and commission placeholder (actual engine deferred to Phase 2).

- Timeline impact: original 4-week plan (PRD Section 8) grows to approximately 8 to 10 weeks total for Phase 1 with portals included.

23.2 New Locked Decisions

DECISION-14: Patient Portal in Phase 1

Ship patient portal alongside the staff kiosk, not as a fast-follow.

- Scope: login, past reports list, PDF download, WhatsApp number management (default + alternate), contact info update, consent management for B2B access.

- UI: mobile-first kiosk style consistent with staff app. Separate app shell or distinct route under /patient.

- Auth: mobile number as username + password + WhatsApp OTP for password reset only.

- No access to clinical notes, pathologist free-text, or other patients' data. Patient sees their own data only.

- Data model: no new tables. Reuse mdm_patients with new columns: portal_password_hash, portal_password_updated_at, portal_last_login_at.

DECISION-15: B2B Portal in Phase 1

Ship B2B portal alongside staff kiosk. Commission engine deferred to Phase 2; portal shows placeholder for commission data.

- Users: referring doctors (from mdm_doctors) and corporate HR representatives (new table b2b_users tied to mdm_organizations).

- Scope: login, dashboard of referred patients (with consent), patient reports (with consent), pending cases count, commission placeholder (read-only stub in Phase 1).

- Auth: mobile number + password + WhatsApp OTP for password reset (same pattern as patient).

- Doctor can see only patients where they are the referring doctor AND patient has granted B2B access consent.

- Corporate HR can see only patients belonging to their organization AND with consent.

- Data model: new b2b_users table (id, tenant_id, user_type (DOCTOR|CORPORATE), linked_doctor_id, linked_org_id, mobile, password_hash, status, audit fields). Linkage to mdm_doctors or mdm_organizations via type-specific FK.

DECISION-16: WhatsApp Template Strategy = Utility with Branding

Use WhatsApp Utility templates with Medrelief branding for all messages (OTPs, reports, notifications). Fall back to Authentication category only if Meta reclassifies.

- Utility template cost: Rs 0.11 to Rs 0.145 per message (same or less than Authentication).

- Branding allowed: business name, logo, dynamic variables, call-to-action link.

- Content formula: brand + purpose context + dynamic value + validity + CTA. Example: "Welcome back to Medrelief. Your login code: 123456. Valid for 5 minutes. Open Medrelief to continue."

- Risk to accept: Meta categorizes by content, not label. If a template is 90% OTP with minimal utility context, Meta may reclassify to Authentication. Cost unchanged but branding lost.

- Mitigation: make utility purpose genuine (reference the action being authenticated, reference the report being delivered, etc.).

- Fallback: accept reclassification. Authentication template still sends successfully; the feature works, just without branding.

DECISION-17: Auth Consistency Across External Users

Patient, doctor, corporate HR all use the same auth pattern. Simplifies support, WhatsApp template reuse, and UX.

- External auth pattern: mobile number as username + password + WhatsApp OTP for password reset only.

- Internal staff auth: unchanged (username/email + password per PRD Section 5 and Section 19). WhatsApp OTP available for internal password reset per DECISION-11.

- Shared OTP service: one sms-and-whatsapp-otp module serves all user types.

- Remember-me: 30-day device token after successful login. Reduces OTP usage.

23.3 WhatsApp Template Examples (drafts for approval)

Submit these to Meta for approval. Keep utility context genuine to avoid reclassification.

Patient password reset OTP

Medrelief: Your password reset code is 123456. Valid for 5 minutes. If you did not request this, ignore this message.

B2B (doctor or corporate) login OTP

Medrelief: Your login code to access referred patient reports is 123456. Valid 5 minutes.

Patient report delivery

Medrelief: Your report for Ramesh Kumar (CBC, Lipid Profile) is ready. View at https://medrelief.app/r/abc123. Expires in 72 hours.

Patient report to alternate WhatsApp number

Medrelief: Ramesh Kumar asked us to send their diagnostic report to you. View at https://medrelief.app/r/abc123. Expires in 72 hours.

Staff escalation (internal, unread priority alert)

Medrelief alert: Discount override request from Priya (Receptionist, Madhubani) is still pending. 5 minutes over SLA. Open Medrelief to approve or reject.

Appointment reminder (Phase 2)

Medrelief: Reminder - your appointment is tomorrow at 10am at Madhubani Main Lab. Reply CANCEL to cancel or call 9999999999 to reschedule.

23.4 Consent and DPDP Implications

B2B access to patient data triggers new consent requirements under DPDP Act 2023. This is a material compliance addition.

- At registration: receptionist asks patient "Do you authorize Dr. X (or Corporate Y) to view your reports through their portal?" Captured as yes/no with timestamp and method (verbal/form/OTP).

- patient_consents table: id, tenant_id, patient_id, consent_type (B2B_ACCESS), granted_to_type, granted_to_id, granted_at, granted_by, revoked_at, revoked_by, audit fields.

- Patient can revoke at any time via patient portal. Revocation is immediate and cuts off B2B view access.

- Audit log: every B2B read action on patient data logged (already required by PRD Section 13.2 sensitive access logging). Extend to include consent_id used to authorize the read.

- If consent is not granted: B2B user sees "Report not accessible - patient has not granted B2B access." No data leakage.

- Default: consent is OFF. Opt-in, not opt-out.

23.5 New Features Added to docs/prod-plan/

Six new features added to the build order (previously 20 core + 5 infrastructure):

- 21-patient-portal-auth: mobile + password + WhatsApp OTP reset. Shared auth infrastructure with B2B.

- 22-patient-portal-reports: past reports list, PDF download, WhatsApp delivery preference.

- 23-b2b-users-model: b2b_users table, linkage to mdm_doctors and mdm_organizations.

- 24-b2b-portal-auth: same auth pattern as patient.

- 25-b2b-portal-referrals: doctor dashboard (referred patients), corporate dashboard (org patients), report viewer with consent gate.

- 26-consent-capture-and-revoke: patient_consents table, capture at registration, revoke from patient portal, audit integration.

Folder docs/prod-plan/ updated accordingly. See docs/prod-plan/README.md for the current full build order.

23.6 Timeline Impact

Original PRD Section 8 plan was 4 weeks. PRD Section 22.7 noted a 6-week estimate with production-grade additions. Portals extend this:

- Weeks 1 to 4: original Phase 1 scope (staff kiosk, core flows, auth, approvals).

- Weeks 5 to 6: patient portal (auth, reports, consent management).

- Weeks 7 to 8: B2B portal (auth, doctor dashboard, corporate dashboard, consent gates).

- Weeks 9 to 10: integration testing across all three surfaces (staff, patient, B2B), DPDP compliance verification, UAT, launch prep.

Solo-dev-plus-Claude setup. Timeline assumes no major blockers and stable PRD.

23.7 Still Out of Scope (Explicit)

- Patient-to-patient family account linking (one mobile, multiple family members).

- Doctor-to-doctor referral network (doctor A refers to doctor B who refers to Medrelief).

- Corporate billing portals (HR approves bills for their employees) - Phase 2 feature.

- Commission calculation engine and payout - Phase 2.

- Online booking / scheduling - Phase 2.

- Patient-initiated test requests (without doctor prescription) - Phase 2.

23.8 Document History

- 20 April 2026 (this version, v3.2) - Section 23 added. Patient + B2B portals in Phase 1, WhatsApp utility templates with branding, DECISION-14 through DECISION-17, DPDP consent model, 6 new features.

- 18 April 2026 (v3.1) - Section 22 added. Saturday review decisions, engineering methodology.

- April 2026 (v3.0) - Sections 15-21 added. Prototype learnings, auth model, initial decisions log.

- April 2026 (v2.1) - Original PRD. Sections 1-14.